## Slide 1
MEGAWIDE · PROCUREMENT
MEGAWIDE EPC · PROCUREMENT
WPM Dashboard Onboarding Guide
How to read, navigate and work with the Work Package Management dashboard — tailored to what your role can do.
Administrators
Contributors
Viewers

## Slide 2
MEGAWIDE · PROCUREMENT
OVERVIEW
What is the WPM Dashboard?
A single place to track procurement work packages across every Megawide EPC project — their award status, budgets, schedule and contractors — all live from a shared database.
One source of truth. Everyone sees the same live data; no more juggling spreadsheet versions.
Dashboards + detail. Portfolio-wide KPIs and charts, down to individual work-package records.
Role-based. What you see and can change depends on your role — covered in this guide.
OVERVIEW
2 / 13

## Slide 3
MEGAWIDE · PROCUREMENT
GETTING STARTED
Signing in & picking where to go
Log in, then choose your destination. New here? Register first — the PMO / Procurement team approves accounts and sets your role and project access.
Sign in with your email & password (reset via “Forgot password”).
Portfolio Overview — all projects consolidated (admins & specialists see everything).
A specific project — jump straight into one project's dashboard.
Don't see a project you need? Ask the PMO team to add it to your assignments.
GETTING STARTED
3 / 13

## Slide 4
MEGAWIDE · PROCUREMENT
NAVIGATION
Two ways to look at the data
Switch any time from the sidebar (the hamburger button opens or collapses it). The top bar carries Refresh, Export PDF, a dark-mode toggle and your profile.
P
Portfolio Overview
6 tabs: Overview · Backlog · Budget · Schedule · Works · WP List
Project filter to include or exclude projects
Archived projects start unselected
1
Project Dashboard
3 tabs: Overview · Backlog · WP List
Procurement S-Curve (planned vs actual)
Inline Status Tracker for editors
NAVIGATION
4 / 13

## Slide 5
MEGAWIDE · PROCUREMENT
READING THE DATA
Making sense of the charts
KPI cards and charts summarise cost and progress at a glance. (Viewers see counts, status & schedule — cost figures are hidden.)
Cost Overview KPIs — Budget (BCB), Actual Award, Balance to Award, Savings / Loss.
Procurement S-Curve — cumulative planned vs actual awarding; the dashed line forecasts the remainder.
Budget & Awarded by Period + status donuts — spend and award progress by month / quarter.
Top 5 panels — highest value, biggest savings, most overbudget WPs (click to open a WP).
READING THE DATA
5 / 13

## Slide 6
MEGAWIDE · PROCUREMENT
WORK PACKAGES
Finding work packages fast
The WP List groups records by Project → Trade. Headers are sortable and the list is paginated for speed.
Cascading filters — Trade → Works → Vendor narrow each other; plus Status, OSM and free-text search.
Click a WP No. to open the slide-in detail panel with every field (and Edit / Delete for editors).
Filtered Analysis — a period chart + KPIs you can scope to a From / To month range.
WORK PACKAGES
6 / 13

## Slide 7
MEGAWIDE · PROCUREMENT
ROLES
Who can do what
The six roles group into three capability tiers. The next slides cover each in detail.
A
Administrators
Super Admin · Admin
Full access, all projects, all cost data — plus user & project management.
C
Contributors
Specialist · Manager · User
Add / edit / delete work packages, CSV import, status tracker. Cost data visible. No admin.
V
Viewers
Viewer
Read-only. Cost, budget & award amounts are hidden.
ROLES
7 / 13

## Slide 8
MEGAWIDE · PROCUREMENT
ADMINISTRATORS
Administrators — the full picture
Super Admin & Admin. The widest access: the entire portfolio plus the tools to manage people and projects.
See every project and all cost / budget data.
Add, edit, delete any work package — saved immediately.
Bulk CSV import — de-duplicates by WP No.
User Management — approve sign-ups, set roles, assign projects.
Project Management — create, edit, archive projects.
Review queue for any submissions needing sign-off.
Only a Super Admin can grant the Super Admin or Specialist roles; Admins manage all other roles.
ADMINISTRATORS
8 / 13

## Slide 9
MEGAWIDE · PROCUREMENT
CONTRIBUTORS
Contributors — doing the work
Specialist, Manager & User — the day-to-day editors. Full cost visibility, no user/project administration. Changes save immediately (auto-approved).
Add / edit / delete work packages on your projects.
Import from CSV — re-imports update by WP No. (no duplicates).
Status Tracker — update Award / Procurement / Delivery inline.
Full cost & budget visibility on all dashboards.
Specialists can view every project (edit their assigned ones). Managers & Users work within their assigned projects.
CONTRIBUTORS
9 / 13

## Slide 10
MEGAWIDE · PROCUREMENT
VIEWERS
Viewers — read-only insight
Viewer. Browse dashboards and work-package details for assigned projects, with financial figures hidden.
Browse dashboards, charts and WP detail for your projects.
No editing — Add / Edit / Delete and the WP form are unavailable.
Cost hidden — budget, awarded amounts and the Budget / Works tabs are not shown.
Status & schedule — you still see counts and progress everywhere else.
Need to edit or see costs? Ask the PMO team to upgrade your role.
VIEWERS
10 / 13

## Slide 11
MEGAWIDE · PROCUREMENT
FOR EDITORS
Adding & updating work packages
Administrators & Contributors keep the data current. Two ways in — the full form or a bulk import.
+
The WP Form
Guided sections: identity, approval, bonds, submittals, schedule, budget, payment, status
Trade → Works → Type cascade
Safeguards: awarded WPs need cost + vendor; no future award dates
≡
CSV Import
Download the template, fill it in, then import
De-duplicates by WP No. — existing rows update in place
Whole batch validated before anything is saved
Tip: for quick status changes, use the Status Tracker on the WP List — no need to open the form.
FOR EDITORS
11 / 13

## Slide 12
MEGAWIDE · PROCUREMENT
HANDY TO KNOW
Tips & getting help
Refresh pulls the latest data without a full reload.
Dark mode — toggle in the top bar; your choice is remembered.
Export PDF — a print-ready table of the current view (editors & admins).
Add to Home Screen to install it like an app on your phone.
In-app guide — the ? button in the top bar reopens the tour any time.
Questions or access issues? Contact the PMO / Procurement team to update your role or project assignments.
HANDY TO KNOW
12 / 13

## Slide 13
MEGAWIDE · PROCUREMENT
MEGAWIDE EPC · PROCUREMENT
You're ready to get started.
Explore your dashboards, and reopen the in-app guide (the ? button) whenever you need a refresher.
Sign in & explore
? = reopen guide
PMO for access